FIPSAR Intelligence Infrastructure & Performance Optimization Version 4 QA ¦ April 2026 Prepared for: FIPSAR Engineering & DevOps Team

1. Executive Summary

This document provides a comprehensive analysis of the FIPSAR Intelligence platform architecture, identifies the highest-impact performance bottlenecks, and delivers actionable recommendations for deployment platform selection, response-speed optimization, and cost management across all tiers.

Bottom Line: The single highest-impact change is fixing the Snowflake connection lifecycle. snowflake_connector.py currently opens and closes a fresh connection on every query call. Switching to a persistent connection reduces per-query overhead by 60-80%.

Key findings and priorities:

CRITICAL: Per-query Snowflake reconnect adds ~400-800 ms latency on every tool call

HIGH: No KPI caching — identical dashboard queries re-run on every page load

MEDIUM: GPT-4o used for all queries including trivial lookups — routing saves cost

LOW: No streaming SSE — users wait for full response before seeing any output

2. Current Architecture Overview

The FIPSAR Intelligence stack as deployed in Version 4 QA:

| Layer | Component | Technology | Notes |
| --- | --- | --- | --- |
| Frontend | React SPA | Vite + React + Plotly | Served as static build from /frontend/dist |
| API Server | FastAPI | Uvicorn on port 8001 | REST endpoints: /api/chat, /api/analytics, /api/frel |
| Alt UI | Streamlit | app.py on port 8501 | 4-tab interface; shares same agent backend |
| AI Agent | LangGraph ReAct | GPT-4o + MemorySaver | Per-session checkpoints; state_modifier injects live date |
| Data Store | Snowflake | 5 QA databases | QA_FIPSAR_DW / PHI_HUB / SFMC_EVENTS / AUDIT / AI |
| Connection | snowflake_connector | snowflake-connector-python | BOTTLENECK: new connection per query call |
| Tools | LangChain Tools | tools.py (ALL_TOOLS) | 8+ Snowflake query tools + chart generation |
| Voice | Whisper + TTS | OpenAI Whisper & TTS APIs | voice_assistant.py |
| Email | FREL Agent | SMTP via Gmail | frel_agent.py — analyst reports over email |

3. Performance Bottlenecks (Ranked by Impact)

3.1  CRITICAL — Snowflake Connection Per Query

File: snowflake_connector.py  |  Function: execute_query()  |  Lines 96-119

Every call to execute_query() calls get_connection() which opens a brand-new authenticated Snowflake session, executes the query, then immediately closes the connection in the finally block. A typical LangGraph agent turn fires 3-5 tool calls, meaning 3-5 full authentication round-trips per user question.

Impact: Snowflake authentication handshake = 300-800 ms per query. A 5-tool agent response adds 1.5-4 seconds of pure connection overhead before any SQL executes.

Root cause — current code (snowflake_connector.py:100-119):

def execute_query(sql, max_rows=1000): conn = None try: conn = get_connection() # OPENS NEW CONNECTION EVERY CALL cursor = conn.cursor() cursor.execute(sql) ... finally: if conn: conn.close() # CLOSES IMMEDIATELY AFTER

Recommended fix — module-level persistent connection with reconnect guard:

# snowflake_connector.py -- RECOMMENDED FIX _conn: SnowflakeConnection ¦ None = None def _get_or_create_connection() -> SnowflakeConnection: global _conn if _conn is None or _conn.is_closed(): _conn = snowflake.connector.connect(**_params) return _conn def execute_query(sql, max_rows=1000): _guard_read_only(sql) conn = _get_or_create_connection() # reuses open connection cursor = conn.cursor() cursor.execute(sql) rows = cursor.fetchmany(max_rows) cursor.close() # close cursor, NOT connection return pd.DataFrame(rows, columns=[d[0] for d in cursor.description])

Expected gain: Connection overhead drops from 300-800 ms x N tool calls to a single ~500 ms cold-start per server process. Subsequent queries: ~5-20 ms overhead.

3.2  HIGH — No KPI / Dashboard Caching

The analytics dashboard (analytics_dashboard.py) queries Snowflake on every page load or filter change. All 5 KPI fetch functions run independently with no result caching. For the FastAPI /api/analytics/kpis endpoint, every request re-queries.

Fix: @st.cache_data(ttl=300) on _fetch_funnel_kpis, _fetch_email_kpis, _fetch_daily_trend

Fix: TTL dict cache keyed by (start_date, end_date, channel, journey) in server.py

Expected gain: Dashboard response time 2-4 s -> ~50-200 ms on cache hits

3.3  MEDIUM — GPT-4o for All Queries (No Model Routing)

All agent turns use GPT-4o at ~$5/1M input tokens regardless of question complexity. Simple lookup questions (count, single metric) do not require GPT-4o capability.

Simple lookups (count, sum, single-metric): route to gpt-4o-mini (~$0.15/1M input)

Complex multi-step, stage analysis, suppression logic: keep GPT-4o

Estimated cost reduction: 40-60% on typical QA usage patterns

3.4  LOW — No Streaming (Full Response Wait)

The /api/chat endpoint returns the full response string only after all tool calls complete and the agent finishes. Users see a blank screen for 5-15 seconds on complex queries.

Fix: FastAPI StreamingResponse with text/event-stream (SSE)

LangGraph supports streaming: _agent.astream_events(input_state, config=config)

Perceived response time: 15 s -> first token visible in <1 s

4. Deployment Platform Comparison

Evaluated platforms for hosting the FastAPI backend + React frontend stack. All options assume: single server process, Snowflake as the only data store, OpenAI API calls outbound.

4.1  Platform Feature Matrix

| Platform | Tier | RAM / CPU | Cold Start | Always-On | Best For |
| --- | --- | --- | --- | --- | --- |
| Render | Free | 512 MB / 0.1 vCPU | 30-60 s | No (idles) | Demos only |
| Render | Starter ($7/mo) | 512 MB / 0.5 vCPU | None | Yes | Dev/QA persistent |
| Render | Standard ($25/mo) | 2 GB / 1 vCPU | None | Yes | Small production |
| Fly.io | Hobby ($5+/mo) | 256 MB - 2 GB | 2-5 s | Configurable | Low-cost production |
| Railway | Hobby ($5+/mo) | Shared | None | Yes | Fast CI/CD |
| AWS EC2 t3.small | On-Demand | 2 GB / 2 vCPU | None | Yes | Full control + VPC |
| AWS EC2 t3.medium | On-Demand | 4 GB / 2 vCPU | None | Yes | Prod with headroom |
| AWS Fargate | Per-task | 0.5-4 vCPU / 1-8 GB | 10-30 s | Yes (ECS service) | Containerised prod |
| AWS Lambda | Per-request | 128 MB - 10 GB | 2-10 s | No | Async/event-driven ONLY |
| Streamlit Community | Free | 1 GB / shared | 10 s | No (idle shuts down) | Streamlit app.py only |
| Snowflake SiS | Snowflake credits | Managed | None | Yes | Snowflake-native orgs |

4.2  Recommendation by Use Case

| Scenario | Recommended Platform | Rationale |
| --- | --- | --- |
| QA / Demos (now) | Render Starter ($7/mo) | Always-on, no cold start, simple git-push deploy, matches current setup |
| Team production (low traffic) | Render Standard ($25/mo) or Fly.io | 2 GB RAM handles GPT-4o context + Snowflake driver comfortably |
| Production (high traffic) | AWS EC2 t3.medium | Full VPC control, persistent connection pool, no cold starts, cost-predictable |
| Enterprise / HA | AWS Fargate (ECS) | Auto-scaling, blue/green deploys, ALB load balancing, CloudWatch monitoring |
| Streamlit-only deployment | Snowflake Streamlit in Snowflake | Zero infra cost if org already pays Snowflake; no extra servers needed |
| Voice + real-time features | AWS EC2 or Fly.io | WebSocket / SSE requires persistent processes -- avoid Lambda/serverless |

Current setup: Render free tier is in use. This causes ~30-60 s cold starts when the service has been idle. Upgrading to Render Starter ($7/mo) eliminates this immediately with no code changes required.

5. Monthly Cost Analysis

5.1  Baseline Assumptions (QA Environment)

5 active users, ~50 questions/day, avg 4 tool calls per question, ~500 tokens/call

| Cost Component | Current (Free Tier) | Optimized QA | Production ($25 plan) |
| --- | --- | --- | --- |
| Hosting | Render Free: $0 | Render Starter: $7 | Render Standard: $25 |
| OpenAI GPT-4o | ~50 Q/day x 4 calls x 1K tokens = ~$48/mo | 60% routed to gpt-4o-mini: ~$14/mo | ~$14/mo |
| OpenAI Whisper | ~10 voice/day x 0.5 min = ~$1/mo | $1/mo | $3/mo |
| OpenAI TTS | ~10 TTS/day x $0.015/1K chars = ~$2/mo | $2/mo | $5/mo |
| Snowflake | Existing credits -- no incremental charge | Same | Same |
| TOTAL (est.) | ~$51/mo | ~$24/mo | ~$47/mo |

Biggest cost saving: GPT-4o -> gpt-4o-mini routing for simple queries cuts OpenAI spend by ~70% on those queries. Combined with connection pooling (fewer retries), total monthly OpenAI cost drops from ~$48 to ~$14.

5.2  AWS Cost Estimate (if migrated)

| Component | EC2 t3.small | EC2 t3.medium | Fargate 1vCPU/2GB |
| --- | --- | --- | --- |
| Compute (on-demand) | ~$15/mo | ~$30/mo | ~$35/mo |
| Data transfer (out) | ~$2/mo | ~$2/mo | ~$3/mo |
| ALB (optional) | -- | ~$18/mo | ~$18/mo |
| CloudWatch logs | ~$1/mo | ~$1/mo | ~$2/mo |
| Total compute | ~$18/mo | ~$33/mo | ~$58/mo |

6. Optimization Roadmap

Phase 1 -- Quick Wins (1-3 days, no infrastructure change)

| Action | File | Effort | Expected Gain |
| --- | --- | --- | --- |
| Persistent Snowflake connection (module-level singleton) | snowflake_connector.py | 2 hrs | -60-80% query latency |
| @st.cache_data(ttl=300) on 5 KPI fetch functions | analytics_dashboard.py | 1 hr | Dashboard: 3 s -> 150 ms |
| TTL dict cache for FastAPI /api/analytics/kpis | server.py | 2 hrs | API: 3 s -> 50 ms (cache hit) |
| Upgrade Render to Starter tier | render.yaml / dashboard | 15 min | Eliminates 30-60 s cold starts |

Phase 2 -- Core Performance (1-2 weeks)

| Action | File | Effort | Expected Gain |
| --- | --- | --- | --- |
| SSE streaming for /api/chat | server.py + agent.py | 1-2 days | First token: 15 s -> <1 s |
| GPT-4o vs gpt-4o-mini routing by query complexity | agent.py | 1 day | -40-60% OpenAI cost |
| Pre-warm Snowflake connection on server startup | server.py | 2 hrs | Zero cold-query delay after deploy |
| Prompt caching -- stable system prompt prefix | agent.py + semantic_model.py | 4 hrs | -20-30% OpenAI input token cost |

Phase 3 -- Production Hardening (2-4 weeks)

| Action | Notes | Effort | Benefit |
| --- | --- | --- | --- |
| Migrate to AWS EC2 t3.medium | VPC, IAM roles, EBS, CloudWatch | 3-5 days | Full control, no vendor cold-start risk |
| Add Redis for session + KPI cache | Replace MemorySaver for multi-process | 2 days | Horizontal scaling, persistent sessions |
| Snowflake connection pool (snowflake-sqlalchemy) | Pool size 3-5 connections | 1 day | Concurrent query support for multi-user load |
| CI/CD pipeline (GitHub Actions -> Render/EC2) | Auto-deploy on main push | 1 day | No-downtime deploys |
| Structured logging + Datadog/CloudWatch | Request latency, tool call counts | 2 days | Observability for production incidents |

7. Snowflake-Specific Optimizations

7.1  Warehouse Sizing

Current: COMPUTE_WH (default X-Small). The QA environment runs analytical queries on wide tables (RAW_SFMC_PROSPECT_JOURNEY_DETAILS, GOLD.PROSPECT). Recommendations:

X-Small warehouse is appropriate for QA -- keep as-is

Production: X-Small with AUTO_SUSPEND=60, AUTO_RESUME=TRUE

Heavy batch DML loads: use a separate LOAD_WH to isolate analytics queries

Enable RESULT_CACHE -- identical SELECT queries return instantly (default ON)

7.2  Query Optimization for Key Tables

| Table | Optimization | SQL / Action |
| --- | --- | --- |
| RAW_SFMC_PROSPECT_JOURNEY_DETAILS | Cluster by CREATED_DATE if > 1M rows | ALTER TABLE ... CLUSTER BY (CREATED_DATE); |
| GOLD.PROSPECT | Search optimization on MASTER_PATIENT_ID | ALTER TABLE PROSPECT ADD SEARCH OPTIMIZATION ON EQUALITY(MASTER_PATIENT_ID); |
| SFMC_EVENTS.EVENTS | Always include EVENT_DATE in WHERE clause | WHERE EVENT_DATE >= '2025-01-01' reduces full scan cost |

7.3  Connection Parameters for Agent Workloads

Add these session parameters to snowflake.connector.connect() for better performance:

session_parameters={ "QUERY_TAG": "langchain-intelligence-agent", "STATEMENT_TIMEOUT_IN_SECONDS": 30, # prevent runaway queries "LOCK_TIMEOUT": 10, # fast fail on lock contention "USE_CACHED_RESULT": True, # enable result cache "CLIENT_SESSION_KEEP_ALIVE": True, # keep persistent connection alive }

8. Priority Summary

| Priority | Action | Impact | Effort | Cost |
| --- | --- | --- | --- | --- |
| P0 - Do Now | Persistent Snowflake connection | -70% query latency | 2 hrs | $0 |
| P0 - Do Now | Render Starter tier upgrade | Eliminates cold starts | 15 min | $7/mo |
| P1 - This Week | KPI cache (st.cache_data / TTL dict) | Dashboard: 3s -> 150ms | 3 hrs | $0 |
| P1 - This Week | GPT-4o-mini routing for simple queries | -40-60% OpenAI cost | 1 day | $0 (saves ~$34/mo) |
| P2 - Next Sprint | SSE streaming for chat endpoint | First token in <1s | 1-2 days | $0 |
| P2 - Next Sprint | Prompt caching | -20% OpenAI input tokens | 4 hrs | $0 |
| P3 - Production | Migrate to AWS EC2 t3.medium | Full control + HA-ready | 3-5 days | ~$33/mo total |
| P3 - Production | Redis cache + connection pool | Multi-user scalability | 2 days | ~$15/mo Redis |

FIPSAR Intelligence  |  Infrastructure & Performance Optimization  |  Version 4 QA  |  April 2026